At Chada Tech we have the opportunity to begin using the Agile approach to completing projects. There are several roles that this approach entails which are the Product Owner, the Scrum Master, testers and developers. The Product Owner is responsible for communicating with the client and stakeholders in order to address their needs. They will be managing the product backlog which is a list of tasks that need to be completed by the developers. The Scrum Master is responsible for helping the developers by coordinating Sprints, keeping the team on task and providing guidance when needed. The testers, according to the Project Management Institute, is responsible for finding bugs and defects that may lower the quality of the code or prevents it from working properly (Project Management Institute, 2026). Testers work in increments to focus on what does not work at each step to make sure it is addressed before the product is sent for review. The developers will be working on the product backlog, participating in sprints and holding daily 15-minute meetings that focus on what was done previously, what needs to be done and any obstacles that may be present during the process. For example, when working with SNHU Travel we created user stories that provided developers with information on what the customer looked for in a system. They provided us with preferences such as wanting their search results to display recommendations based off their past vacation destinations and the ability to filter vacation types by cruises. Our developers are able to use these requests to help with building a product that meets their particular needs. Each member of the team is important in providing a product that both meets and exceeds the customers’ needs while achieving the client and shareholders’ expectations.

As mentioned previously, user stories are important in order to know what the customer is looking for when choosing a product to use. They provide us with information such as what they look for in a program, why they want a particular feature, and how it will be utilized. The user stories created for SNHU Travel took the information from an interview with customers and put it into a structured story where each point is expounded upon. We were able to provide a rough draft of how each story would be implemented and how the customer could use this feature in the program.

Interruptions occur during a project but how they are handled can be seen in the Agile method. When SNHU Travel decided to change their focus from a system that looked at top travel destinations to top detox/wellness destinations we had to pivot our code to match this change. In order to do so we were able to create a slideshow that simply changed the photos and descriptions to match this change. Christy, the Product Owner, communicated what needed to be changed and why this modification was needed. She stated that the next big travel sector would be detox and wellness and they wanted to make sure they provided these options for the customer. Interruptions can come in many forms such as the client wanting to add or remove features. These can be handled by communicating with the team and making sure the goals and timeline are realistic. Additions to the product backlog also cause interruptions because they may be included while other aspects of the project are being worked on. Working on the most important requests first ensure that client remains satisfied and priority is being given what matters most.

Communication is essential when using Agile methodology. During the Vision Quest Case Study we were broken up into groups and assigned to play different roles during their transition from the waterfall approach to Agile. My team member Janelle was the Product Owner and I was the Scrum Master. We both communicated what our roles entailed and how we would assist in the new method. Because we did not have developers and testers in our group we had to anticipate what their roles would contribute. The blog by Defra digital, data, technology and security explains how difficult it is to make plans regarding each project because we may not know exactly what we may learn throughout the process. Planning the entire project at the beginning does not leave room for change or improvement (Turnbill & Cattell, 2018). It is better to make plans in intervals so that each task or change can be discussed and executed. We utilize the product backlogs in order know what needs to be accomplished and as a communication tool to what the client wants from the system. The sprint review and retrospective looks at what worked, what did not work and what was learned from each sprint.

In order to organize ideas using the Agile method, we have tools such as the product backlog, sprints and Jira. Product backlogs allows for indirect communication of what features the client is looking for and requests can be added at any time throughout the project. During sprints those requests can be organized and assigned priority so that members on the team will know what they will be working on. A tool that can be used to organize the product backlog within the sprints is Jira. It allows us to see what has been completed, what needs to be completed and who is working on these tasks. By seeing what progress has been made the team can then plan future sprints accordingly. An example from the SNHU Travel project can be seen in the use of test cases to organize the project. Since we were able to separate the different test cases into cruise options, prices and deals selection and travel destination recommendations we could make sure each request met the customers’ requirements.

The cons of using the Scrum-Agile approach during the SNHU Travel project is that tasks may not always be completed in the time allotted during each sprint. Changes or additions to the product backlog may stall the project or cause the team to rearrange their focus on priorities. Another con is that projects are broken up into tasks, therefore changes are addressed when they arise instead of in the waterfall method where everything is planned out at the beginning. This could cause the team to fall behind and need additional time.  Testing throughout the process may delay the product from being presented if there are parts that do not work. For example, when the customer requested that the program provide recommendations from previous destinations it may be challenging to add this feature if a history of previous vacations is not available. Another example is when the customer wanted to see destinations from the top detox/wellness destinations. The program needed to be changed in order to accommodate this request. In the waterfall method this request would have needed to be made at the beginning of the project. With the Agile method because changes can be made at any time, it may have delayed the completion of the system. The pros of using the agile method are that changes can be made throughout the development of the project. This is a less costly approach instead of waiting until the final product is presented. Changes that are made once the project is completed could cause the team to start over or change major aspects of the program. Instead, with the agile method, the team would be able to address changes as they arise and add to the project backlog while working on current tasks. A shift in focus is less costly than having to redo an entire program. The agile approach also ensures that each team member plays a role in the implementation of the system. The tester is able to find bugs and ensure quality before the product is presented and developers are able to provide input while learning what works and does not work. The waterfall approach would not encourage team collaboration causing some members to have more work than others in addition to possible overlapping of tasks.

In conclusion, because of the nature of the SNHU Travel system it is more feasible to use the Scrum-Agile method over the waterfall method. It provides for an open relationship between the client and Chada Tech and ensures that a high-quality product will be produced that meets the customers’ needs.

- Project Management Institute. (2026). Tester overview. Disciplined Agile. https://www.pmi.org/disciplined-agile/tester

- Turnbull, G., & Cattell, J. (2018, September 12). A guide to agile communication. Defra digital, data, technology and security. https://defradigital.blog.gov.uk/a-guide-to-agile-communication/